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Jira and Confluence Sample Data
Create the following objects for the course use case
Jira Items
Create Jira work items with the following details:
	Work Type	Comment by Rachel Wright: Please retain the indention in this column indicating hierarchy.
	Summary

	[image: ] Initiative	Comment by Rachel Wright: Please don’t change the icons; they are Jira-specific images. (~20 instances)
	Design Tiny House

	
	[image: ] Epic
	Design Structure and Layout

	
	
	[image: ] Story
	As a homeowner I want multifunctional elements so fewer components are needed

	
	
	[image: ] Story
	As a homeowner I want modular elements so the space can adapt to different needs

	
	
	[image: ] Task
	Design Exterior Structure

	
	
	
	[image: ] Sub-task	Comment by Rachel Wright: Please leave the term "Sub-task" hyphenated so it matches Jira and Jira documentation. (~2 instances)
	Determine Exterior Dimensions

	
	
	
	[image: ] Sub-task
	Determine Exterior Materials

	
	
	[image: ] Task
	Design Interior Layout

	
	
	[image: ] Task
	Design Mechanical, Electrical, and Plumbing

	
	[image: ] Epic
	Build Structure

	
	
	[image: ] Task
	Procure Materials

	
	
	[image: ] Task
	Build Foundation and Base

	
	
	[image: ] Task
	Construct Exterior and Framing

	
	
	[image: ] Task
	Construct Roof

	
	[image: ] Epic
	Build Interior

	
	
	[image: ] Task
	Install Mechanical

	
	
	[image: ] Task
	Install Electrical

	
	
	[image: ] Task
	Install Plumbing

	
	
	[image: ] Task
	Install Walls

	
	
	[image: ] Task
	Install Floors




	Work Type	Comment by Rachel Wright: Please retain the indention in this column indicating hierarchy.
	Summary

	
	[image: ] Epic	Comment by Rachel Wright: Please don’t change the icons; they are Jira-specific images. (~13 instances)
	Sell Building Plans Online

	
	
	[image: ] Story
	As a potential buyer, I want to tour the house so I can envision living in it

	
	
	
	[image: ] Sub-task	Comment by Rachel Wright: Please leave the term "Sub-task" hyphenated so it matches Jira and Jira documentation. (~6 instances)
	Create an Online Virtual Tour

	
	
	
	[image: ] Sub-task
	Create an On-Site Tour Sign Up Form

	
	
	[image: ] Story
	As a customer, I want to buy design plans so I can independently construct the house

	
	
	
	[image: ] Sub-task
	Create Tiny House Product Page

	
	
	
	[image: ] Sub-task
	Add Tiny House to Product Database

	
	
	[image: ] Bug
	Purchase Price Incorrect

	
	
	[image: ] Bug
	Typo on Product Page

	
	[image: ] Epic
	Design Tiny House Retrospective

	
	
	[image: ] Task
	Collect Feedback

	
	
	
	[image: ] Sub-task
	Collect Feedback from Design Team

	
	
	
	[image: ] Sub-task
	Collect Feedback from Construction Team



Confluence Pages
Project Team Members
Create a Confluence page called “Project Team Members” with the following details:

Project Team Members
Our project team includes the following roles and responsibilities:

	Role
	Responsibility
	Name
	Team

	Project Manager
	Removes blockers and keeps progress moving forward
	
	Administration

	Architect
	Designs the structure and layout
	
	Design

	Engineer
	Designs mechanical, electrical, and plumbing elements
	
	Design

	Construction Manager
	Supervises the building team
	
	Construction

	Inspector
	Verifies construction quality and compliance
	
	Construction

	Developer
	Builds website elements
	
	Development

	Tester
	Tests website elements
	
	QA



Specs
Create a Confluence page called “Specs” with the following details:

Specs
Our project specifications are:
	Length
	40 ft

	Width
	20 ft

	Height
	7.5 – 10 ft

	External Square Footage
	800

	Internal Square Footage
	760



Materials and Costs
This design requires the following materials:
	Material
	Details
	Cost
	Qty
	Total

	Framing boards
	2 in x 4 in x 16 ft southern yellow pine
	$9.34/each
	80
	$747.20

	R19 insulation
	Fiberglass Insulation Batt 23 in x 93 in
	$99.00/bag
	65
	$6,435.00

	Ship lap wall paneling
	9/16 in x 5-1/4 in x 16 ft pine nickel gap board
	$18.38/unit
	125
	$2,297.50

	Vinyl plank flooring
	22 mil x 8.7 in W x 48 in waterproof
	$59.97/case
	44
	$2,638.68

	Total
	$12,118.38




Website Bugs
Create a Confluence page called “Website Bugs” with the following details:

Website Bugs
Bugs found when building the ability to sell building plans on our organization’s website. 

	Summary
	Description

	Purchase Price Incorrect
	Expected result: The price matches the cost specified in the requirements.
Actual result: The price displayed in the shopping cart is less than expected.

	Typo on Product Page
	Expected result: All copy is spelled correctly.
Actual result: In the second paragraph, the word “customer” is misspelled.
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