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Story Point Values
Story points are a relative measurement of effort in stories based on complexity, risk, and volume. Collaboratively define what each story point value represents for your organization. Here is an example to get you started.
These values are based on a common scale used in Agile estimation called the Fibonacci Sequence. Read more: https://www.atlassian.com/agile/project-management/fibonacci-story-points 
Example Point Values
	Value
	Meaning
	Example

	1
	Minimal, trivial, no dependencies
	Fix a typo on the website

	2
	Very small, straightforward
	Change all the colors, images, and branding on a website product page

	3
	Small, moderate, manageable, some dependencies
	Create a website contact form with inline field validation

	5
	Medium, multiple dependencies
	Create a website purchase form with pricing and authentication from the database

	8
	Large, complex, significant, high uncertainty, many dependencies
	Develop a mobile version of selected website pages

	13
	Too large or risky to estimate

Break story down into multiple smaller stories before estimation.
	Build a new customer-facing website



Tip: Collaboratively define what each story point value represents for your organization. Then, record this shared understanding in your team’s documentation space.
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